
DRAFT





	Meeting Name
	HITSP Foundations Committee (Small Scale Harmonization Project)

	Meeting Date and Time: 
	Wednesday, June 13 at 10:00 EDT

	Next Meeting Scheduled:
	Wednesday, June 20 at 10:30 (Security and Privacy)
Wednesday, June 27 at 10:30 (Small Scale Harmonization Project) 


Participants 

	Agenda


· Review revisions to draft - continue to review the principles and the mock-up project.
· Strategy for aligning functional requirements with existing and future tools.  
· Logistics - every other Monday meeting (11-12 pacific), June 28-29 face to face in Chicago.

	Decisions and Actions


1. Bob Dolin will update the Project Plan based on the input from today’s call.

2. The group will hold it call on June 27 in preparation for its F2F meeting the next day.

3. Gary Dickenson will prepare a white paper on persistent, legal medical record based model.

	General Notes


Prepared by Ed Larsen
Bob Dolin, co-chair, called the meeting to order.  The meeting notes from 5/30 were approved.  The agenda was approved and time-boxed.  Bob called for discussion on edits and changes in the June 12 version of plan. 
The first point of discussion were the terms primary and secondary SDO or steward.  Key points of agreement were that the harmonized code sets/data elements were shared or jointly owned, that there must be a process for change and this may or may not require a steward.  A steward could be a standards organization or not but would be a central point to initiate change for the shared codes.  It was further agreed that each SDO must own and control the code sets in its own realm.  Since it is highly likely that there will be more than one steward, there will be a need for some central portal.  The process probably requires a change request to first go through an standards organization and then into the harmonization change process.  We cannot require all standards organization to adopt harmonized codes within their organization but over time we believe there will be pressure to conform to HITSP harmonized codes and values sets.

We discussed whether we intended to create an integrated or federated code set for the US realm.  In general it was agreed that the closer we can get to integrated the better but this was not a likely or realistic goal.  Thus we need a process to manage harmonization, duplication and overlaps within a federated system of standards organizations.  This may begin as a collection of US realm code sets in which codes and value sets are drawn from separate domains as necessary.
At Chris Chute's suggestion procedure sites was added to the project scope since it requires subsetting of existing code sets, a more complex process than with the demographic terminologies.

The group decided to hold its bi-weekly call on the Wednesday before the face to face to continue discussion of principles and finalize the agenda for the meetings.  The meeting will attempt to finalize the principles and work through the mock-up example before moving to real terminologies.  (Subsequent to the meeting we have had an offer by SNOMED to present their value set machinery.)  The group also decided that it would begin Monday afternoon calls at 2 EDT in weeks alternating with the Wednesday morning meeting.  The first call will be July 2.

The group discussed its deliverable and timeline.  We believe we should present a recommendation to the Panel for the harmonization process at its October meeting.  We will probably require a second F2F in August or September.

Bob will update the Project Plan based on the discussion and circulate to the list prior to the next meeting.

	Participants 

	Attendee Name
	Present
	Org.
	E-mail Address
	Subgroup

	Steve Wagner (co-chair)
	X
	VA
	steve.wagner@med.va.gov
	S&P

	Bob Dolin (co-chair)
	X
	Kaiser
	Robert.H.Dolin@kp.org
	SSHP

	Chris Chute 
	X
	Mayo
	chute@mayo.edu
	SSHP

	Erik Pupo
	X
	Blueprint Tech
	epupo@blueprinttech.com
	SSHP

	Catherine A. Schulten
	
	Edifecs, Inc.
	catherines@edifecs.com
	

	Dan Soule
	
	Cerner Corporation
	dsoule@cerner.com
	

	Virginia K. Saba
	
	Georgetown University
	vsaba@worldnet.att.net
	

	Gary Dickinson
	
	CentrifyHealth
	gary.dickinson@ehr-standards.com
	

	Lynne Gilbertson
	
	National Council Prescription Drug Program
	lgilbertson@ncpdp.org
	

	Patricia Gibbons
	
	Mayo Clinic
	gibbons@mayo.edu
	

	Michelle Vilaret
	
	National Association of Chain Drug Stores
	mvilaret@nacds.org
	

	Mark Gingrich
	
	Rxhub, LLC
	mark.gingrich@rxhub.net
	

	Margaret Weiker
	X
	Electronic Data Systems
	margaret.weiker@eds.com
	

	Rhonda Perrin Oakes
	X
	Caris Healthcare
	roakes@carishealthcare.com
	

	Don Bechtel
	X
	ASCX12
	donald.bechtel@siemens.com
	S&P

	Martin Prahl
	
	Social Security Administration
	martin.prahl@ssa.gov
	

	Addy Naik
	
	Social Security Administration
	aditya.k.naik@ssa.gov
	S&P

	Christina Stephen
	
	University of Minnesota
	steph220@umn.edu
	

	John Moehrke
	
	GE Healthcare
	john.moehrke@med.ge.com
	

	Tim Williams
	X
	SNOMED International
	twillia@cap.org
	

	Debra Konicek
	
	SNOMED International
	dkonice@cap.org
	

	Khiang Seow
	X
	Epic Systems
	khiang@epicsystems.com
	

	Dan Kazzaz
	
	ASCX12
	dkazzaz@radaint.com
	SSHP

	Wendell Ocasio
	
	Northrop Grumman
	wendell_ocasio@chcsii.com
	

	Steve Lazarus
	
	WEDI
	sslazuras@aol.com
	

	Valerie Smothers
	X
	MedBiquitous Consortium
	vsmothers@medbiq.org
	SSHP

	Marjorie Rallins
	
	AMA
	Marjorie.Rallins@ama-assn.org
	

	Jonathan Coleman
	
	S&P WG Facilitator

SRS
	jc@SECURITYRISKSOLUTIONS.COM
	S&P

	Michelle Maas Deane
	X
	ANSI Secretariat
	mdeane@ansi.org
	

	Ed Larsen
	X
	Facilitator

ER Larsen, Inc
	e.larsen@ix.netcom.com
	

	Gene Ginther
	
	Facilitator

Stellar Systems
	ginther@stellarsystems.com
	

	Lee Jones
	
	ANSI Program Manager
	leroy.jones@gsihealth.com
	

	John Halamka
	
	HITSP Chair
	jhalamka@caregroup.harvard.edu
	

	Scott Robertson
	
	Kaiser Permanente
	scott.m.robertson@kp.org
	S&P

	John Bock 
	
	X12
	jbock@prodigy.net 
	S&P

	Richard Thoreson
	
	samhsa
	richard.thoreson@samhsa.hss.gov
	S&P

	Jill Kaufaman
	
	IBM
	jillkauf@us.ibm.com
	S&P

	Glen Marshall
	
	HL7 / Siemens
	glen.f.marshall@siemens.com
	S&P

	Walter Suarez
	
	
	walter.suarez@sga.us.com
	S&P

	Kathleen Connor
	
	Fox Systems
	kathleen.connor@foxsys.com
	S&P

	Jack Corley
	
	ATI
	corley@aticorp.org
	

	Steve Hufnagel
	
	
	SHufnagel@TIag.cnet
	

	David Riley
	
	
	David.Riley@integic.com
	

	Sarah Ryan
	X
	
	sarah@hl7.org
	

	Robert Freimuth
	
	Mayo
	
	

	Theresa Wisdom
	
	HIMSS
	twisdom@himss.org
	

	Brian Davis
	
	
	
	

	Sean Muir
	
	
	
	

	Vivian Ald
	
	NLM
	
	

	Robert Barker
	
	NextGen
	
	

	Joann Larson
	X
	Kaiser Permanente
	Joann.Larson@kp.org
	

	Steve Waldren
	
	
	
	

	Paul Donohoe
	
	CMS
	Paul.donohoe@cms.hhs.gov
	

	Nancy Orvis
	X
	MHS
	Nancy.Orvis@TMA.OSD.MIL
	

	Mark Shafarman
	
	HL7
	Mark.shafarman@earthlink.net
	

	Michael Fitzmaurice
	X
	AHRQ
	mfitzmau@ahrq.gov
	SSHP

	Noah Stromer
	X
	USHIK
	noahs98@yahoo.com
	

	Patsy McElroy
	
	NCPDP
	pmcelroy@ncpdp.org
	

	Bob Davis
	X
	X12
	
	

	Betsy Humphreys
	
	NL:M
	
	

	Bill Braithwaite
	
	HL7
	bill@braithwaites.com
	

	Les Westberg
	
	
	les_westberg@chcsii.com
	

	Daniel Vreeman
	X
	Regenstrief/LOINC
	dvreeman@regenstrief.org
	

	Rick Peters
	X
	ASTM
	rpeters@aafp.org
	

	Mike Tuyo
	
	
	mike.tuyo@masaitechnologies.com
	

	Tim Lane
	
	
	
	


S&P:  Security and Privacy Subgroup
SSHP:  Small Scale Harmonization Project

Please note – Any corrections to the attendance list and contact information should be sent to Ed Larsen (e.larsen@ix.netcom.com).[image: image1.png]

















































































Page 2

