
	Meeting Name
	HITSP Standards Harmonization Committee 

	Meeting Date and Time: 
	Wednesday, May 3, 2006  9:00 EDT

	Next Meeting Scheduled:
	5/12/2006 @ 9:00 EDT


Participants 
	Agenda


· Complete review Readiness Criteria Tier 2 v0.3 
Participants 
	Decisions and Actions


1. Make approved edits and release Tier 2 v0.3 to the TC facilitators and chairs by May 5th for their feedback and to give them early look of what they will use in their standards selection task.

2. Lynne Gilbertson will distribute her presentation to HITSP on May 4 to update the Panel.

3. Use next meeting to approve Tier 2 criteria and begin work on the worksheet for delivery by May 13. 

4. Begin work on documenting process and worksheet for SDO self evaluation.
	General Notes


Prepared by Lynne Gilbertson
Lynne Gilbertson called the meeting to order.  We went through the Tier 2 document and comments/revisions. We moved a few things around, consolidated a few. Minor editorial revisions were not reviewed but will be accepted. Ed will send out a clean copy to this committee by the end of the week. We also looked over briefly the example scoring criteria (have not received any revisions) and the participants decided that the TC could use them as examples for now.
Per the timeline, Ed will send out the draft Tier 2 document to the TC Co-chairs and Project Leaders by the end of the week. The TCs will use it as draft May 18-June 1 as they develop a draft list of selected standards. They will send us feedback. If you have any further revisions, they will be discussed and incorporated into the next round of revisions (with TC comments).
On the next call on May 12, we will formally approve the draft Tier 2 as a committee. We need to complete a draft spreadsheet of the criteria and send it to the TCs by May 13. Ed and I will try to build a draft to shoot holes at. We also need to carve out the questionnaire for the SDOs from section 4. Volunteers are welcome!
The plan is to have the final Tier 2 document and spreadsheet to HITSP in June for approval. 

	Participants 

	Attendee Name
	Present
	Org.
	E-mail Address

	Lynne Gilbertson
	X
	NCPDP
	lgilbertson@ncpdp.org

	Michelle Maas Deane
	X
	ANSI
	mdeane@ansi.org

	Alix Goss 
	
	WPC
	alix@wpc-edi.com

	Solomon Appavu *
	
	Center for Healthcare Automation
	SIAppavu@cs.com

	Don Bechtel
	
	ASC X12
	Donald.Bechtel@siemens.com

	Jamie Clark
	
	Oasis
	

	Chris Chute *
	
	Mayo
	chute@mayo.edu

	Debra Konicek
	
	SNOMED
	

	Beth Halley
	
	Mitre
	

	Tom Kuhn
	X
	ACP
	

	Robert Owens
	
	ADA
	owensr@ada.org

	Sharon Stanford
	
	ADA
	stanfords@ada.org

	Stanley Nachimson
	X
	CMS
	

	Steve Wagner *
	X
	VA
	steve.wagner@med.va.gov

	Margaret Weiker
	
	EDS
	margaret.weiker@eds.com

	Ed Larsen
	X
	ER Larsen, Inc
	e.larsen@ix.netcom.com

	Gene Ginther *
	X
	Stellar Systems
	ginther@stellarsystems.com

	Pat Gibbons
	
	Mayo
	gibbons@mayo.edu

	Gary Dickenson
	
	
	gary.dickinson@ehr-standards.com

	Michael Fitzmaurice
	X
	AHRQ
	mfitzmau@ahrq.gov

	Lee Jones
	
	ANSI
	leroy.jones@gsihealth.com

	Charles Parisot
	
	GE Healthcare
	charles.parisot@ge.com


* Indicates member of Foundations Sub-Team[image: image1.png]

















































































Page 1

