| Meeting Name | HITSP Technical Committees Meeting |
| --- | --- |
| Meeting Date and Time: | September 6-8, 2006 |
| Location: | Marriott Crystal City - Arlington, VA 22202 |
| Objectives: | Update the Interoperability Specifications post Test and Public Comment |
| Next Meeting Scheduled: | TBD |

| Participants |  |  |  |
| --- | --- | --- | --- |
| Attendee Name | Present | Org. | E-mail Address |
| Joyce Sensmeier, Implementation Manager |  | HIMSS | JSensmeier@himss.org |
| Jack Corley, Contract Management |  | ATI | corley@aticorp.org |
| Sarah Quaynor, Contract Support |  | ANSI | sarah.quaynor@gsihealth.com |
| Christine Fantaskey, Project Manager |  | Booz Allen Hamilton | fantaskey_christine@bah.com |
| Erin Grant, Project Management Support |  | Booz Allen Hamilton | grant_erin@bah.com |
| Julie Pooley, Project Management Support |  | Booz Allen Hamilton | pooley_julie@bah.com |
| Gene Ginther, Facilitator |  | Stellar Systems | ginther@stellarsystems.com |
| Ed Larsen, Facilitator |  | Management Consultant for Strategy Harmonization | e.larsen@IX.NETCOM.COM |
| Anita Benson, Technical Writer |  | Stellar Systems | anita@datascene.com |
| Donald E. Van Syckle, Technical Writer |  | DVS Consulting | don@dvsconsult.com |
| Dave Feinberg, Technical Writer |  | Rensis Corporation | DAFeinberg@computer.org |
| Mike Henderson, Technical Writer |  | Eastern Informatics | mike@easterninformatics.com |
| Phil Rosche, Contract Support |  | ICF International | rosche@scra.org |
| Stephen P. Hufnagel, Technical Writer |  | DoD Military Health System | Shufnagel@tiag.net |
| Jessica Kant, Project Management Support |  | HIMSS | JKant@himss.org |
| Kate Hamilton, Facilitator Support |  | Alschuler Associates | kate@alschulerassociates.com |
| HITSP Biosurveillance Technical Committee |  | HITSP | See ANSI Public Document Library for the TC RSVP list |
| HITSP Consumer Empowerment Technical Committee |  | HITSP | See ANSI Public Document Library for the TC RSVP list |
| HITSP EHR Technical Committee |  | HITSP | See ANSI Public Document Library for the TC RSVP list |

- indicate participant attended the meeting via phone

HITSP Technical Committee Issues

| Active | Policy Issue | Resolved | - Issue Statement |
| --- | --- | --- | --- |
|  |  |  | - A formal agreement with IHE is needed for provisional use of standards. |
|  |  |  | - Need to update the Tier 2 Criteria Worksheets based on final selection. |
|  |  |  | - Need to address and consider the actions that will be made in regards to the Roadmap. |
|  |  |  | - All TC List Serve is needed. Resolution: All TC List has been created. |
|  |  |  | - Standards may need to be identified at the transaction level to complete the gap analysis phase. Resolution: Gap Analysis completed |
|  |  |  | - Availability of Tier 2 criteria. Resolution: Tier 2 Criteria provided |
|  |  |  | - Need seamless usage and availability of Technical Committee Collaborative tools (list serve, polycom, NetSpoke, Enterprise Architect Software) Resolution: Tools are provided |
|  |  |  | - Would like to have suggestions/input from the SDO’s regarding standards for the three breakthrough areas. Resolution: Received Standards from SDO’s |
|  |  |  | - Consumer PHR capabilities e.g. should a patient be able to delete a portion of their PHR or should a patient be able to revoke consent? Resolution: Deferred to AHIC |
|  |  |  | - Need to address the issue of user/ consumer literacy. Who will address this issue? Resolution: AHIC will address |
|  |  |  | - Mechanism is needed for communication between the HITSP Technical Committees, ONC and AHIC. Resolution: call with ONC scheduled for 4/14/06 |
|  |  |  | - Need to consider the option of providing a license for the Enterprise Architecture software to be available to all HITSP Technical Committees. Resolution: TC leadership was provided licenses for the Enterprise Architect UML Modeling tool. |
|  |  |  | - Privacy & security policy issues with respect to Behavioral health & HIV. Resolution: because this is a matter of state regulation/ Federal pre-emption, this issue should be noted, described briefly as the barrier/accelerator it represents in the use case and move on. This issue will eventually have to go to ONC, Policy makers & other standards groups outside healthcare. |
|  |  |  | - Availability of Aggregated Use Cases – Received 3/19/06 |
|  |  |  | - What is the HITSP definition of a Standard? Are we using the definition of a standard outlined by John Halamka Resolution: HITSP Working Definition of a Standard- A Standard specifies a well-defined approach that supports a business process and: (1) has been agreed upon by a group of experts; (2) has been publicly vetted; (3) provides rules, guidelines, or characteristics; (4) helps to ensure that materials, products; (5) is available in an accessible format: and (6) is subject to an ongoing review and revision process. - ” Harmonization is required when a proliferation of standards prevents progress rather than enables it.” |

HITSP Technical Committee Meeting Notes

The HITSP Technical Committees met September 6-8th, 2006 at the Marriott Crystal City - Arlington, VA 22202. The HITSP Technical Committee membership consists of 185 individuals, 60 people were in attendance for the meeting. The objective of the meeting was to finalize the Interoperability Specifications for the inspection testing and public comment. Joyce Sensmeier opened the meeting with an overview of the HITSP Harmonization Process and activities to date, a review of HITSP Charter, and the future schedule and next steps. For additional explanation, the TCs can consult the Power Point document “HITSP Technical Committee presentation Sept 6 2006” found on SharePoint.

Also, some of the other deferred content that the TC's would like to execute as next steps are the following: authentication, logging and audit, consent, authorization, advance directives, patient ID beyond RHIO's, chronic care, more collaboration with AHIC, more collaboration with other contractors. They would also like to identify areas where standards are needed for the NHIN as a follow up from NCVHS.

Ed Larsen reviewed the Interoperability Specification Inspection Test process and next steps with the Technical Committees. The presentation explained the ground rules, roles and responsibilities, major editorial changes, editorial control board, disposition process and the next steps following September 8th. The TCs and testers can consult Power Point “HITSP Sep6 Inspection Testing Overview” found on SharePoint, for further explanation and instructions regarding the testing process.

All of the above presentations are posted on the SharePoint website, and each of the individual Technical Committee’s Meeting minutes are posted as well.

- September 29th, 2006 Deliverable